## Slide 1: Digital Annual Plan 2022-23
March 2022

## Slide 2
Access, Demand, Capacity
Digital First
Integrated Care, Partnerships & Coproduction
Staff & Service User Well-being
New Service Developments
Value
Workforce, Equality & Diversity
Estates
Bids & Contracts, Commissioning
Improved Population Health Outcomes
Improved Experience of Care
Improved Value
Improved Staff Experience
To improve the quality of life for all we serve
Strategic Objectives
Secondary Drivers
22-23 Priorities
Digitising Mental Health Act
Service User Outcomes
BLMK Shared Healthcare Record
Interoperability
Scalable Digital Infrastructure Architecture
Electronic Observations
Rio 22 Upgrade & Mobile App
VDI - Secure Remote Access & Any Device
People Participation Digital Community
Wi-Fi Improvement Programme
Cyber security and education
Virtual Appointment Management & Consultations
Estates & Digital Collaborative
NEL Patient Health Records (PKB)

## Slide 3
Digital Annual Plan Priorities 22-23
Key Priority Area | Strategic Priority (staff experience/population health/value/experience of care) | Milestones | Local Leads | Challenges | Internal Support Required | External/Corporate Support Required | Expected Delivery Dates + Timelines | Scale
Cyber Security | Access, Demand, Capacity Service User Outcomes | Workforce Structure - Appoint CISO & CISO Team Policies and Procedures Development Dark Trace Implementation Cyber Campaign | Chief Information Security Officer | Funding | AD Digital Operations |  | Mar-23 | Trustwide
Interoperability | Integrated Care, Partnerships & Coproduction | Trust integration Engine - Rio Interface - BLMK Interface | AD Digital Development & Innovation | Funding | CTO AD Digital Operations |  | Sep-23 | Trustwide
Digitising Mental Health Act | Staff & Service User Well-being | Thalamos | AD Digital Development & Innovation | Funding | AD Digital Operations |  | Aug-22 | Local/Place-based
Virtual Appointment Management & Consultations | Digital First | EBO | AD Digital Development & Innovation | Funding | AD Digital Operations Digital Transformation Programme Manager |  | Mar-23 | Trustwide
Scalable Digital Infrastructure Architecture | New Service Developments | Wi Fi Programme Cloud Hosting | CTO | Funding | AD Digital Operations |  | Mar-23 | Trustwide